PennyWise— Plan Board

Phase 1 — Web MVP
 Build a functional, multi-user Laravel web app that can be accessed through a URL.

- Requirements & database design

- User authentication

- Bank/cash/e-wallet accounts

- Income & expense tracking

- Categories & monthly budgets

- Recurring transactions

- Savings & financial goals

- Stocks & investment tracking

- MP2 tracking

- Net worth tracking

- Dashboard & basic reports

- Responsive mobile-friendly UI

- Deploy with HTTPS, database & backups

- Invite friends/family to test

Phase 2 — Beta & Refinement
 Use the app yourself and with a small group to identify problems and improve the experience.

- Track real finances for several months

- Gather user feedback

- Simplify transaction entry

- Fix bugs and security issues

- Improve dashboard and reports

- Add only features users actually need

Phase 3 — Mobile App
 Turn the system into a dedicated mobile experience while keeping the Laravel backend.

- Build mobile app

- Create API

- iOS/Android support

- Quick expense entry

- Offline entry & synchronization

- Push notifications

Phase 4 — Public Beta
 Test with a larger group before officially launching.

- User registration

- Cloud synchronization

- Data backup/recovery

- Import/export

- Privacy & security improvements

- Usage analytics

- Bug monitoring

- Collect and prioritize feedback

Phase 5 — Productization
 Prepare the app to become a commercial product.

- Branding & polished UI

- Free vs. Premium features

- Pricing model

- Privacy Policy & Terms

- Security review

- Customer support

- Landing page

- Marketing materials

Phase 6 — App Store Launch
 Release the mobile application publicly.

- Apple Developer account

- App Store Connect

- TestFlight

- App Store submission

- App review

- Production release

- Monitor crashes, reviews & feedback

- Regular updates

Phase 7 — Advanced Finance Platform
 Expand the product once the core system is proven.

- Live stock prices

- Dividend tracking

- MP2 dividend tracking

- Debt & credit card tracking

- Subscription tracking

- Financial forecasting

- Retirement planning

- Multi-currency

- Family/shared finances

- Optional financial institution integrations